# Remember You™ A Digital Solution for an Analog World アナログな世界におけるデジタルソリューション # System Specification # システム仕様

- This document contains Copyrighted, Proprietary, and Confidential Information, including Patent-Pending Trade Secrets of The CIRC Company LLC. If you have not signed a MNDA with The CIRC Company LLC, do not open this document. Violations will bring civil penalties. All other marks and secrets are those of the respective companies.

- 本書には、The CIRC Company LLCの著作権で保護された情報、専有情報、および機密情報（特許出願中の営業秘密を含む）が含まれています。The CIRC Company LLCと秘密保持契約（MNDA）を締結していない場合は、本書を開かないでください。違反した場合には、民事上の罰則が科されることになります。その他のすべての標章および秘密情報は、各社のものです。

# Description · 説明

| Imagine you are a salaryman in Tokyo taking the same train to your office five days a week. Everyday you buy a cup of coffee from the same kiosk at the same station. The clerk rings up your purchase everyday with a polite smile, but it isn’t personal. She may recognize you, but she sees thousands of faces every morning. There might even be a different clerk each day of the week. The coffee stand owner knows he has many loyal customers and he knows his prosperity depends upon their loyalty. But, he has no way to track their cash (analog) transactions. We offer a digital solution to this situation. | 東京で働く会社員を想像してみてください。あなたは週に5日、同じ電車に乗ってオフィスへ通っています。そして毎日、同じ駅にある同じ売店でコーヒーを買います。 店員はいつも丁寧な笑顔で会計をしてくれますが、それはあくまで業務的な対応です。あなたの顔を覚えているかもしれませんが、彼女は毎朝何千人もの客と接しているのです。曜日ごとに担当の店員が違うことさえあるかもしれません。 コーヒー店のオーナーは、多くの常連客に支えられており、店の繁栄が彼らの愛顧にかかっていることを理解しています。しかし、現金（アナログ）で行われる取引を把握する手段がありません。私たちは、こうした状況を解決するためのデジタルなソリューションを提供します。 |
| --- | --- |

# Project Phases · プロジェクトのフェーズ

| ## Phase 0 ·フェーズ 0: 10/2026 · Preparation |  |
| --- | --- |
| Includes: - Development System Setup - Obtain (2) High-End Tablets - Start Embedded Camera Research - Demo Laptop Sent to Japan - Start Collecting Sample Video Streams in Japan Budget: - System Upgrade: $3,800 (Paid CIRC) - Tablets: $300 each (Paid Wada) - Laptop for Demonstration in Japan: $1,000? - Ordinary Japanese Web Camera: $100? - Test System in US (supplied by CIRC) - Ordinary US Web Camera (supplied by CIRC) |  |

| ## Phase 1 ·フェーズ 1: 11/2026 · Laptop Demonstration |  |
| --- | --- |
| Includes: - Linux Desktop Demo Development - Test Integration with Tablets - Select Embedded Camera Partner - Continue Collecting Sample Video Streams Budget: - CIRC Development: $4,000 - Necessary Equipment: $1,000 - (2) Embedded Cameras (US): $500 each - (2) Embedded Cameras (JPN): $500 each - Embedded Camera license fee: TBD - Other TBD |  |

| ## Phase 2 ·フェーズ 2: 12/2026 · Tablet Demonstration |  |
| --- | --- |
| Includes: - Android Tablet Demo Development - Embedded Camera Implementation - Save Video Streams from Demonstrations Budget: - CIRC Development: $4,000 - Necessary Equipment: $1,000 - (10) High-End Japanese Tablets: $250 each - (15) Embedded Cameras (JPN): $500 each - Other TBD |  |

| ## Phase 3 ·フェーズ 3: 01/2027 · Field Trials & Networking |  |
| --- | --- |
| Includes: - Server & Network Development - Determine Production Tablet Specification - Continue Collecting Demo Video Streams Budget: - CIRC Development: $4,000 - DeltaCode Network Consulting: $1,000 - Necessary Equipment: $2,000 - Other TBD |  |

| ## Phase 4 ·フェーズ 4: 02/2027 · Network Encryption |  |
| --- | --- |
| Includes: - Implement Encryption at all points from the cloud to the end point tablets - Establish TelCo Partnership in Japan for Cloud Connectivity Budget: - CIRC Development: $4,000 - DeltaCode Network Consulting: $1,000 - Necessary Equipment (TelCo Interface): $2,000 - Other TBD |  |

| ## Phase 5 ·フェーズ 5: 03/2027 · Rollout First Production |  |
| --- | --- |
| Includes: - Development stand-by for issues - Networking & Security stand-by for issues Budget: - CIRC Development: $4,000 - DeltaCode Network Consulting: $1,000 - Other TBD |  |

| ## Phase 6 ·フェーズ 6: 04/2027 · Production Deliveries |  |
| --- | --- |
| Includes: - Development stand-by for issues - Networking & Security stand-by for issues Budget: - CIRC & DeltaCode Development: $2,000 - Necessary Equipment: $1,000 - Other TBD |  |